## Slide 1
 | Days | Week 3 | Week 3 | Week 3 | Week 4 | Week 4 | Week 4 | Week 4 | Week 4 | Week 4 | Week 4 | Week 4 | Week 4
Explaining the user audience | 2 days |  |  |  |  |  |  |  |  |  |  |  | 
Specify goals for website | 2 days |  |  |  |  |  |  |  |  |  |  |  | 
Creating Gantt Chart | 1 day |  |  |  |  |  |  |  |  |  |  |  | 
Creating Site Map | 3 day |  |  |  |  |  |  |  |  |  |  |  | 
Design Phase – Gathering Visual Contents | 4 days |  |  |  |  |  |  |  |  |  |  |  | 
Concluding Site Structure | 3 days |  |  |  |  |  |  |  |  |  |  |  | 
Identifying House Style | 2 days |  |  |  |  |  |  |  |  |  |  |  | 
Gurveena
Kathryn
Notes: Gantt Chart – Gurveena and Kathryn

## Slide 2
 | Days | Week 4 | Week 4 | Week 4 | Week 5 | Week 5 | Week 5 | Week5 | Week 5 | Week 5 | Week 5 | Week 5 | Week 5
Develop Content listing and labels | 2 days |  |  |  |  |  |  |  |  |  |  |  | 
Producing and repairing the document structure/page layout | 5 days |  |  |  |  |  |  |  |  |  |  |  | 
Implementation/testing phase – Code | 1 days |  |  |  |  |  |  |  |  |  |  |  | 
HTML/JS | 1 Week |  |  |  |  |  |  |  |  |  |  |  | 
Validate HTML/CSS/JS | 3 days |  |  |  |  |  |  |  |  |  |  |  | 
Test the links for the website | 1 days |  |  |  |  |  |  |  |  |  |  |  | 
Gurveena
Kathryn
Notes: Gantt Chart - Gurveena and Kathryn